**ISKCON HALL BOOKING SYSTEM - PROJECT SCHEDULE AND RESOURCE ALLOCATION**

**OBJECTIVES:**

It Streamline Hall Booking, an efficient user-friendly online platform for booking halls for events such as weddings, festivals, and gatherings.it Increase Accessibility and Provides an intuitive interface accessible to users on both mobile and desktop devices. The booking system also Enhances the Operational Efficiency Reduce manual errors and administrative burden by automating booking, payments, and scheduling processes.it Enable Transparency Provide real-time availability of halls, clear pricing details, and booking terms. Secure Payment Integration is provided which Ensures safe and convenient payment options through secure payment gateways. The Generate Analytical Reports Offer administrators insights into hall usage trends, peak booking times, and revenue generation.

**Phase 1 Timeline (Landing Page Development)**

Duration: 1 Weeks

**### Week 1 (January 16 - January 22, 2025)**

**DAY 1: LANDING PAGE DEVELOPMENT**

**Responsible: Frontend Team**

* **Project Setup and Navigation (Complete)**

**Responsible: Frontend Team**

- Project repository setup and Development environment configuration

- Navigation bar implementation and Basic routing structure

* **Hero Section (Complete)**

**Responsible: UI/UX Designer + Frontend Developers**

- Hero section design finalization and Responsive layout implementation

- Animation integration and Call-to-action buttons

* **Events Section(complete)**

**Responsible: Frontend Developers**

- Event card component creation and Grid layout implementation

- Dynamic content loading setup and Responsive design adjustments

* **About Section(complete)**

**Responsible: Frontend Team**

- Content gathering and organization and Section layout implementation

- Image integration and Mobile responsiveness

* **Footer Section(complete)**

**Responsible: Frontend Developers**

- Footer design implementation and Contact form integration

- Social media links and Responsive design

**##DAY 2-3: PAGES SECTION:**

* **About us section(current)**

**\*\*Responsible: Frontend Developers\*\***

International Society for Krishna Consciousness (ISKCON), a global spiritual organization dedicated to spreading the teachings of Lord Krishna. Our State-of-the-Art Facilities Spacious, clean, and well-equipped halls to cater to your event needs.Spiritual Atmosphere provides unique opportunity to host your events in an environment filled with positivity and devotion. Our team is always available to assist you with your queries and requirements

* **Contact us section(current)**

**Responsible: Frontend Developers**

A contact page is created for any sort of enquiries related to the temple a brief solution to the problem is provided various platforms are available to connect through mails, contact number or by actually visiting the temple and discussing with the respective authorities

* **login section(current)**

**Responsible: Frontend Developers**

The login is accessible only to the admin this secure portal allows you to Manage hall bookings and availability it Views and updates user information. it Generate reports on revenue and event trends and to Customize settings for additional services.

**DAY 4-7: BOOKING PAGE:**

* **Booking section()**

where an admin will login to the website where he can get the insights whether a hall is vacant or not for a particular time slot if it is vacant it gets displayed in green color and if not then it will get displayed in red color the user can only know at which hall what types of events are conducted